Positives:

* Good workload/ velocity
* Got a reasonable proof of concept
* Useful meeting on Monday
* Followed PMP
* Punctual meet-ups and communication
* People did the work

Improvements:

* Change meeting to Sunday
* Testing branch on git
* Don’t leave testing to the last minute, testing as we go
* Siloing of knowledge, make sure everyone understands
* Follow PMP earlier, get trello set up earlier